Project: SkillSphere – AI-Driven Career Readiness and Personalized Learning Recommendation Platform

AGILE SPRINT PLANNING &

USER STORY WORKSHOP

Submitted in the partial fulfilment for the Course of

CSA1012 – SOFTWARE ENGINEERING

to the award of the degree of

BACHELOR OF TECHNOLOGY

IN

COMPUTER SCIENCE(AI)

Submitted by

R.Jalaja (192525365)

Under the Supervision of

DR ANITADAVAMANI K

SIMATS ENGINEERING

Saveetha Institute of Medical and Technical Sciences

Chennai-602105

July 2026

- Project Vision and Stakeholders

Project Vision

SkillSphere will be the AI-driven platform that continuously assesses student competencies against real industry demand and turns that gap into a personalized, actionable learning path  so that every graduating student leaves with a validated, employer-relevant skill profile rather than a static transcript.

Objectives

- Deliver a working platform that assesses career readiness from academic, certification, and self-reported data.

- Generate personalized learning-path recommendations tied to quantified skill gaps.

- Predict career-track suitability using machine learning classification models.

- Provide dashboards for students and educators to track progress over time.

Key Stakeholders

| Stakeholder | Role | Interest / Stake |
| --- | --- | --- |
| Students | Primary end user | Wants clear, personalized guidance on closing skill gaps and improving job readiness. |
| Faculty / Educators | Secondary user | Needs visibility into cohort-level readiness and the ability to guide advisees. |
| Institution Administration | Sponsor | Wants improved placement statistics and measurable ROI on the platform. |
| Product Owner | Backlog owner | Represents institutional priorities; orders and accepts backlog items. |
| Scrum Master | Process facilitator | Removes impediments and ensures the Scrum process is followed. |
| Development Team | Builders | Delivers working increments each sprint; estimates and commits to backlog items. |
| Recruiting Partners | External stakeholder | Supplies job-market and skill-demand data; benefits from better-matched candidates. |

- Epics and User Stories

The product backlog is organized into five epics, each decomposed into user stories written in the standard format.

Epic Overview

| Epic ID | Epic Title | Description |
| --- | --- | --- |
| E1 | Student Profile Management | Capture and consolidate academic, certification, and interest data into a competency profile. |
| E2 | Skill Gap Analysis | Compare student competency against target-role requirements to surface gaps. |
| E3 | Personalized Recommendations | Suggest ranked courses, certifications, and projects to close identified gaps. |
| E4 | Career Prediction | Predict suitability across career tracks using ML classification. |
| E5 | Dashboards & Reporting | Provide student and educator dashboards for progress tracking. |

User Stories

Epic E1: Student Profile Management

US-01: As a student, I want to upload my academic transcript and certifications, so that the platform can build my competency profile automatically. US-02: As a student, I want to specify my career interests, so that recommendations are aligned with the role I am targeting. US-03: As a student, I want to edit or update my profile at any time, so that my recommendations stay accurate as I gain new skills.

Epic E2: Skill Gap Analysis

US-04: As a student, I want to see a ranked list of my skill gaps for my target role, so that I know exactly what to focus on. US-05: As an educator, I want to view aggregated skill-gap data for my advisees, so that I can prioritize group guidance sessions.

Epic E3: Personalized Recommendations

US-06: As a student, I want to receive a ranked list of courses and projects for each skill gap, so that I can plan my learning efficiently. US-07: As a student, I want recommendations to update automatically after I complete a course, so that my learning path always reflects my current progress.

Epic E4: Career Prediction

US-08: As a student, I want to see my predicted suitability score for different career tracks, so that I can make an informed career decision

S-09: As a product owner, I want the prediction model's accuracy to be tracked against real placement outcomes, so that we can validate and improve it over time.

Epic E5: Dashboards & Reporting

US-10: As a student, I want a dashboard showing my progress toward closing skill gaps, so that I stay motivated and informed. US-11: As an educator, I want a cohort-level dashboard, so that I can monitor overall class readiness at a glance.

- Acceptance Criteria

Acceptance criteria are defined below for the four highest-priority user stories selected for the first sprint, using the Given–When–Then format.

US-01: Upload transcript and certifications

- Given a logged-in student on the profile page, When they upload a supported transcript file (PDF/CSV), Then the system parses and stores the academic record within 10 seconds and displays a confirmation.

- Given an unsupported file type is uploaded, When the student submits it, Then the system rejects the file and displays a clear error message.

US-02: Specify career interests

- Given a student on the profile setup screen, When they select one or more career interests from the predefined list, Then the selection is saved and reflected in their profile summary.

- Given no career interest has been selected, When the student attempts to proceed, Then the system prompts them to select at least one interest before continuing.

US-04: View ranked skill gaps

- Given a student with a completed profile and a selected career interest, When they open the Skill Gap page, Then the system displays a ranked list of gaps with a numeric priority score for each.

- Given a student profile with no data uploaded yet, When they open the Skill Gap page, Then the system displays a prompt to complete their profile instead of an empty or broken report.

US-06: Receive ranked learning recommendations

- Given a student with at least one identified skill gap, When they view the Recommendations page, Then the system displays a ranked list of courses/projects mapped to each gap.

- Given a recommended course is marked complete by the student, When the profile is refreshed, Then the corresponding skill gap score is reduced and recommendations are re-ranked.

4. Prioritize the Product Backlog

The backlog is prioritized using a MoSCoW classification combined with a business-value score (1–5) and dependency notes, reflecting the sequence in which value can realistically be delivered.

| ID | User Story | Priority | Value (1-5) | Dependency |
| --- | --- | --- | --- | --- |
| US-01 | Upload transcript/certifications | Must | 5 | None foundational |
| US-02 | Specify career interests | Must | 5 | None foundational |
| US-04 | View ranked skill gaps | Must | 5 | Depends on US-01, US-02 |
| US-06 | Receive ranked recommendations | Must | 4 | Depends on US-04 |
| US-03 | Edit/update profile | Should | 3 | Depends on US-01 |
| US-10 | Student progress dashboard | Should | 4 | Depends on US-04, US-06 |
| US-08 | Career suitability prediction | Should | 4 | Depends on US-01, US-02 |
| US-07 | Auto-updating recommendations | Could | 3 | Depends on US-06 |
| US-05 | Educator aggregated gap view | Could | 3 | Depends on US-04 |
| US-11 | Educator cohort dashboard | Could | 3 | Depends on US-10 |
| US-09 | Track prediction accuracy | Won't (this release) | 2 | Depends on US-08 + real outcome data |

- Plan the Sprint Backlog

Sprint 1 Backlog: Selected Stories and Tasks

| ID | User Story | Development Tasks | Owner (role) |
| --- | --- | --- | --- |
| US-01 | Upload transcript/certifications | Design upload UI; build file-parsing service; store parsed data in profile DB; write validation & error handling; unit tests | Frontend + Backend Dev |
| US-02 | Specify career interests | Build interest-selection UI; define career-track taxonomy; persist selection to profile; validation for empty selection | Frontend Dev |
| US-04 | View ranked skill gaps | Define target-role requirement dataset; implement gap-scoring algorithm; build Skill Gap page UI; integration testing | Backend Dev + ML Engineer |
| US-06 | Receive ranked recommendations | ---------------------Build resource catalogue; implement content-based ranking logic; build Recommendations page UI; link to gap scores | ML Engineer + Frontend Dev |

## Sprint Parameters

- Sprint duration: 2 weeks.

- Team capacity: 5 members × 6 productive hours/day × 10 working days ≈ 300 person-hours.

- Sprint ceremonies: Sprint Planning (Day 1), Daily Stand-up (daily, 15 min), Sprint Review (last day), Sprint Retrospective (last day).

- Estimate Effort Using Story Points

.

| ID | User Story | Points | Justification |
| --- | --- | --- | --- |
| US-01 | Upload transcript/certifications | 5 | Requires file parsing for multiple formats, validation logic, and error handling — moderate complexity with some uncertainty around parsing accuracy. |
| US-02 | Specify career interests | 2 | Simple UI and data-persistence task with a predefined, fixed taxonomy; low complexity and well understood. |
| US-04 | View ranked skill gaps | 8 | Involves building the gap-scoring algorithm and sourcing role-requirement data — high complexity and dependent on two prior stories. |
| US-06 | Receive ranked recommendations | 8 | Requires a resource catalogue plus ranking logic tied to gap scores; significant integration effort and moderate uncertainty in ranking quality. |

7. Present the Sprint Goal and Expected Deliverables

7.1 Sprint Goal

By the end of Sprint 1, a student will be able to create a profile by uploading academic records and selecting career interests, and immediately view a ranked list of skill gaps with matching learning recommendations.

7.2 Expected Deliverables

- A working profile-creation flow supporting transcript/certification upload (US-01).

- A career-interest selection interface integrated into the profile (US-02).

- A functioning Skill Gap Analyzer producing a ranked gap list for a given profile (US-04).

- A Recommendations page displaying ranked learning resources mapped to each gap (US-06).

- Unit and integration tests covering all four delivered stories.

- A sprint review demo showing the full flow from profile upload to recommendation.

7.3 Definition of Done

- Code is reviewed, merged, and passes CI build.

- Acceptance criteria for the story are verified against the working increment.

- Unit tests written and passing with adequate coverage.

- Feature is deployed to the staging environment and demonstrated at Sprint Review.

- No critical or high-severity defects remain open against the story.